Project Development Journal: Santa's Workshop Puzzle 

November 28
Our final project for the class will be Santa's Workshop Puzzle. A fifteen puzzle made to dynamically increase its difficulty every time you solve it. My first task was the core puzzle logic in React. I started by representing the board as a 2D array of numbers (1-15) with a null for the empty space. The movement logic was tricky at first. I wrote a function that checks if a clicked tile is adjacent to the empty space. If it is, we swap their positions in the state array. I'm using the useState hook to manage the board state and useEffect to check for a win condition after every move. The win check is simple: it compares the current board to the solved state array. We also added a move counter using another state variable.

December 1
We planned our full stack: React frontend, Node.js/Express backend, and a MySQL database. The database was meant to store user accounts and their best completion times for a leaderboard. This was a key requirement for the project to demonstrate full-stack proficiency. we set up the basic Express server and connected it to a local MySQL instance. We created a schema with tables for users, game sessions, achievements, etc.

December 5
The database integration is becoming a serious problem. The connection itself works, but building the RESTful API is full of issues. I keep running into CORS errors between the frontend on localhost:3000 and the backend on localhost:5000. Then came the bigger issue: state synchronization and database acess. The plan was to save the game state to the database so a user could resume later. But the puzzle state is an array of arrays. Sending it back and forth and storing it in a TEXT column felt messy and would be vulnerable to code injections. Our API endpoints for saving and loading game state kept breaking and translating our code that was made for a localized database on our PCs to acessing a database on the CODD GSU servers was difficult. We were spending all our time debugging API calls and database queries instead of building the actual game. 

December 8
We've lost almost a week to database problems. Our API development stalled because we couldn't reliably test against the real target database. Even our workaround with local MySQL started having issues with state synchronization between frontend and backend. The POST requests for saving game state were failing with 500 errors, and debugging was taking forever.

December 10
After a lot of failed integration attempts and brainstorming, we made a tough call. 
With the final deadline in five days, we decided to scrap the database and backend entirely. We'll make the application completely client-side. It's disappointing because we wanted to show off the full stack skills we learned, but we came to the conclusion that a complete, simple project is better than a broken, complex one.

December 15

Project is finished. I'm proud of what we built in the end. The puzzle is fun, responsive, and fits the theme. The client-side pivot saved the project. While I wish we had gotten the full stack working, I learned more than I expected about complex React state management and advanced CSS animations. The information I learned about Database management was also valuble despite not making it into the final project.  I’m hoping I can take what I learned and integrate it into my own projects in the future.